CEM FARMER REGISTRATION SYSTEM

BUG TRACKER & FIX PRIORITY REGISTER

UI Alignment · Layout · Forms · Data Loading · Flow Inconsistencies · Pre-population

| 35 Total Bugs Tracked | 12 P1 Critical | 14 P2 High | 9 P3 Polish | 8 Screens Affected | OPEN Status |
| --- | --- | --- | --- | --- | --- |

HOW TO USE THIS DOCUMENT This is the master bug tracker for all UI, layout, form, and data-loading issues found across all screens. Fix bugs in P1 → P2 → P3 order. Never skip to P3 while P1 bugs are open. Each section contains: (1) the full bug list for that screen, (2) exact fix instructions. Mark Status as FIXED when done and note the commit. The Phase 4 Agent Instructions doc covers backend logic bugs separately — this doc covers what you see on screen.

MASTER BUG LIST — ALL SCREENS Complete register sorted by priority — use this for sprint planning

| Bug # | Screen | Type | Issue Observed | Root Cause | File to Fix | P | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| B-001 | FarmerDetails | UI/Layout | Verification panel collapses on page load instead of showing expanded when navigated from QR scan | autoScroll and defaultOpen props not passed from QRScanner navigation state | FarmerDetails.tsx | P1 | OPEN |
| B-002 | FarmerDetails | Form | Approve/Reject buttons submit but UI does not update — status badge stays stale after action | No optimistic update; component does not re-fetch after mutation resolves | FarmerDetails.tsx · verification.service.ts | P1 | OPEN |
| B-003 | FarmerDetails | Data | Audit trail section shows "No history" even after multiple status changes | Audit log fetched from wrong endpoint or wrong farmer_id passed in query | FarmerDetails.tsx · verification.service.ts | P1 | OPEN |
| B-004 | FarmerDetails | UI/Layout | Document thumbnails overflow their card container on small screens | img has no max-w or object-fit constraint — renders full resolution inside fixed-width card | FarmerDetails.tsx | P2 | OPEN |
| B-005 | FarmerDetails | Data | Crops and livestock show as empty arrays on detail page even when data exists in DB | API response uses different key names (crop_types vs crops) — frontend mapping wrong | FarmerDetails.tsx · farmer.service.ts | P1 | OPEN |
| B-006 | FarmerDetails | UI/Layout | Rejection reason input box too narrow on mobile — text clips after ~20 chars | Textarea has fixed width not w-full — ignores container width on mobile | FarmerDetails.tsx | P2 | OPEN |
| B-007 | FarmerDetails | Flow | Generate QR button visible to farmer role — should be operator/admin only | Role check missing on Generate QR button render condition | FarmerDetails.tsx · permissions.ts | P1 | OPEN |
| B-008 | DocumentWallet | Data | All documents show status "Pending" regardless of actual verification_status in DB | Status badge reads doc.status but DB field is doc.verification_status — key mismatch | FarmerDocumentWallet.tsx | P1 | OPEN |
| B-009 | DocumentWallet | UI/Layout | Re-upload button appears on verified documents (should only show on rejected) | Condition checks doc.status === "rejected" but doc.status is always "Pending" (B-008) — both bugs linked | FarmerDocumentWallet.tsx | P1 | OPEN |
| B-010 | DocumentWallet | UI/Layout | PDF icon missing — broken image shown for PDF documents | PDF file type check using doc.filename.endsWith(".pdf") but filename from GridFS has no extension — use doc.mime_type | FarmerDocumentWallet.tsx | P2 | OPEN |
| B-011 | DocumentWallet | Flow | Document download opens blank tab instead of downloading the file | Link href points to /api/files/{id} without auth header — unauthenticated fetch returns 401 silently | FarmerDocumentWallet.tsx · files.py | P1 | OPEN |
| B-012 | DocumentWallet | UI/Layout | Empty state not shown when farmer has 0 documents — blank white section rendered instead | documents.length check missing before conditional render of empty state component | FarmerDocumentWallet.tsx | P2 | OPEN |
| B-013 | DocumentWallet | UI/Layout | Card layout breaks at ~375px width (iPhone SE) — action buttons stack below content awkwardly | flex-row used without flex-wrap or responsive breakpoint | FarmerDocumentWallet.tsx | P3 | OPEN |
| B-014 | OperatorEdit | Form | Edit form does not pre-populate — all fields blank when operator opens their own edit page | useEffect fetches operator by ID but operator_id from route param is string; DB stores as ObjectId — type mismatch | OperatorEdit.tsx · operators.py | P1 | OPEN |
| B-015 | OperatorEdit | Form | Saving edit form with unchanged fields sends empty object to API — clears some optional fields | Form only collects dirty fields but sends {} if nothing changed — should send full current values or skip save | OperatorEdit.tsx | P1 | OPEN |
| B-016 | OperatorEdit | UI/Layout | District dropdown not filtered by province on edit page — shows all districts from all provinces | GeoSelectWithOther not passed province value as prop — shows unfiltered list | OperatorEdit.tsx · GeoSelectWithOther.tsx | P2 | OPEN |
| B-017 | OperatorEdit | Flow | Save button shown as active even when no changes made — misleads user into thinking save is needed | isDirty state never set to true — dirty tracking not implemented on this form | OperatorEdit.tsx | P3 | OPEN |
| B-018 | FarmerReview | Form | EditFarmer form does not pre-populate when opened from FarmerDetails "Edit" button | Navigation passes farmer_id but EditFarmer fetches fresh from API on mount — race condition loses data before hydration | EditFarmer.tsx · farmer.service.ts | P1 | OPEN |
| B-019 | FarmerReview | Form | Crops Combobox in EditFarmer shows only last selected crop — multi-select broken | onChange replaces entire crops value instead of appending — same as B-030 in Phase 4 doc | EditFarmer.tsx · Combobox.tsx | P1 | OPEN |
| B-020 | FarmerReview | UI/Layout | Province → District cascade in EditFarmer does not reset district when province changes | GeoSelectWithOther onProvinceChange not clearing district state — shows stale district from old province | EditFarmer.tsx · GeoSelectWithOther.tsx | P2 | OPEN |
| B-021 | FarmerReview | Flow | Cancel button in EditFarmer navigates to dashboard instead of back to FarmerDetails | navigate("/dashboard") hardcoded — should be navigate(-1) to return to FarmerDetails | EditFarmer.tsx | P2 | OPEN |
| B-022 | FarmerReview | Data | Livestock types and quantities not shown in EditFarmer form — section appears empty | livestock_types array mapped correctly but quantity field named count in DB and quantity in frontend | EditFarmer.tsx · farmer.service.ts | P2 | OPEN |
| B-023 | AdminDashboard | Data | Stat cards show 0 for all metrics on first load — only populates after manual refresh | Dashboard service fetches before auth token is set in axios headers — race on mount | AdminDashboard.tsx · dashboard.service.ts | P1 | OPEN |
| B-024 | AdminDashboard | Data | Analytics chart province filter resets to "All" after navigating away and back | Province filter state in local useState — not preserved in URL or Zustand store | AnalyticsDashboard.tsx | P2 | OPEN |
| B-025 | AdminDashboard | UI/Layout | Recharts bar chart overflows its container on tablet viewport (768px) | ResponsiveContainer set to width="100%" but parent has no defined width — collapses to 0 | AnalyticsDashboard.tsx | P2 | OPEN |
| B-026 | AdminDashboard | Data | Monthly trends chart shows flat line — all values appear as 0 | Date aggregation in analytics_service.py truncates timestamps to day not month — grouping wrong | analytics_service.py | P1 | OPEN |
| B-027 | AdminDashboard | UI/Layout | Sidebar nav active state not highlighted on Analytics page | route path mismatch — nav checks /admin/analytics but actual route is /admin/analytics-dashboard | Sidebar.tsx · App.tsx | P3 | OPEN |
| B-028 | AdminDashboard | Data | Total operators count on admin dashboard includes deactivated operators | dashboard.py count query missing is_active: True filter on operators collection | dashboard.py | P2 | OPEN |
| B-029 | OperatorsList | UI/Layout | Operator list table columns misaligned on screens < 1024px — action buttons overlap name column | Table uses fixed pixel widths instead of responsive flex/grid layout | OperatorsList.tsx | P3 | OPEN |
| B-030 | OperatorsList | Data | Farmer count per operator always shows 0 | JOIN query between operators and farmers not implemented — farmers.count returns 0 not a real aggregate | operators.py · dashboard.py | P2 | OPEN |
| B-031 | OperatorDetails | Data | Operator details page shows blank assigned farmers list even when farmers exist in DB | operator_id field in farmers collection stored differently to how OperatorDetails filters | OperatorDetails.tsx · operators.py | P1 | OPEN |
| B-032 | Registration | UI/Layout | Progress bar step indicator does not advance visually on Step 3 and Step 5 | WizardSteps.tsx receives currentStep prop but Step3Farm and Step5PhotoUpload do not call onStepComplete | WizardSteps.tsx · Step3Farm.tsx · Step5PhotoUpload.tsx | P1 | OPEN |
| B-033 | Registration | Form | Step 2 address: village field max length not enforced on mobile — user can type 500+ chars | maxLength attribute only on web; Capacitor native keyboard ignores HTML maxLength | Step2Address.tsx | P3 | OPEN |
| B-034 | Registration | UI/Layout | Step 5 photo preview image stretched vertically on Android — aspect ratio broken | img element missing aspect-ratio or object-cover Tailwind class | Step5PhotoUpload.tsx | P2 | OPEN |
| B-035 | All screens | UI/Layout | FarmerBottomNav overlaps page content at bottom — last list item hidden behind nav bar | Page containers missing pb-20 (padding-bottom) to account for fixed bottom nav height | FarmerBottomNav.tsx + all farmer pages | P1 | OPEN |

SECTION 1 — FARMER DETAILS & VERIFICATION PANEL B-001 through B-007 · FarmerDetails.tsx

| Bug # | Exact Fix Required | Code / Pattern | Verify By |
| --- | --- | --- | --- |
| B-001 | When navigating from QR scan to FarmerDetails, auto-expand the verification panel and scroll to it | In QRScanner.tsx navigate call: navigate("/farmers/"+farmerId, {state:{openVerification:true}}) In FarmerDetails.tsx useEffect: if (location.state?.openVerification) { setVerificationOpen(true); verificationRef.current?.scrollIntoView(); } | Scan QR → FarmerDetails opens with verification panel already expanded and scrolled into view |
| B-002 | Re-fetch farmer data after approve/reject action resolves so badge and status update immediately | In the mutation onSuccess callback: await fetchFarmer(farmerId) — or use React Query invalidateQueries if using that pattern. Do not rely on local state update alone. | Approve a document → status badge on FarmerDetails changes to Verified without page refresh |
| B-003 | Fix audit trail endpoint call — pass correct farmer_id and use the right endpoint | Check FarmerDetails.tsx — audit trail likely calling GET /api/farmers/{id}/audit but endpoint may be /api/verification/audit?farmer_id={id}. Align the call to match the actual route in verification.py. | After 2 status changes → audit trail section shows 2 entries with user, old status, new status, timestamp |
| B-005 | Map crops and livestock correctly from API response to display fields | In farmer.service.ts: check the actual field names returned by GET /api/farmers/{id}. If DB returns crop_types → map to crops in the service response type. Fix TypeScript interface to match actual API shape. | FarmerDetails for farmer with maize + soybean crops → both displayed correctly in farm section |
| B-007 | Add role check to Generate QR button — only operator and admin can see it | In FarmerDetails.tsx: {(currentUser.role === "OPERATOR" ¦¦ currentUser.role === "ADMIN") && <button>Generate QR</button>} Import useAuthStore to get currentUser.role. | Login as farmer → FarmerDetails → Generate QR button not visible |

LAYOUT FIXES — B-004, B-006 B-004 (thumbnail overflow): Add class="max-w-full object-cover rounded" to all thumbnail img elements in FarmerDetails.tsx document list section. B-006 (rejection reason textarea): Change the rejection reason textarea from w-48 or fixed width to w-full min-h-[80px] resize-none so it fills its container on all screen sizes.

SECTION 2 — FARMER DOCUMENT WALLET B-008 through B-013 · FarmerDocumentWallet.tsx

| Bug # | Exact Fix Required | Code / Pattern | Verify By |
| --- | --- | --- | --- |
| B-008 | Fix status badge to read the correct field name from the document object | In FarmerDocumentWallet.tsx: change doc.status to doc.verification_status everywhere. Also check the API response shape from GET /api/farmers/{id}/documents — confirm the field name matches. Update TypeScript interface accordingly. | Farmer with 1 verified doc + 1 rejected doc → wallet shows correct green/red badges |
| B-009 | Fix Re-upload button condition — only show on rejected docs (depends on B-008 fix first) | After fixing B-008: the condition {doc.verification_status === "rejected" && <ReuploadButton>} will work correctly. Verify the condition after B-008 is applied. | Verified document → no Re-upload button. Rejected document → Re-upload button visible. |
| B-010 | Use MIME type not file extension to determine if document is PDF or image | In FarmerDocumentWallet.tsx: const isPDF = doc.mime_type === "application/pdf"; const isImage = doc.mime_type?.startsWith("image/"); Replace any doc.filename.includes(".pdf") checks with isPDF. | PDF document in wallet → PDF icon shown. JPG document → thumbnail shown. No broken images. |
| B-011 | Document download must use authenticated fetch, not a plain href link | Replace <a href="/api/files/{id}"> with a button that calls: async function downloadDoc(fileId) { const res = await axiosInstance.get(`/files/${fileId}`, {responseType:"blob"}); const url = URL.createObjectURL(res.data); const a = document.createElement("a"); a.href=url; a.download=doc.filename¦¦"document"; a.click(); } This sends the JWT in headers so the endpoint returns 200. | Tap document name → file downloads correctly (not blank tab, not 401) |

LAYOUT FIXES — B-012, B-013 B-012 (empty state): In FarmerDocumentWallet.tsx wrap document list render: if (!documents ¦¦ documents.length === 0) return <EmptyState message="No documents uploaded yet." />. This must render before the map() call. B-013 (mobile card layout): Change document card from flex-row to flex-col sm:flex-row and add flex-wrap to action buttons container so they wrap on narrow screens.

SECTION 3 — OPERATOR EDIT B-014 through B-017 · OperatorEdit.tsx

| Bug # | Exact Fix Required | Code / Pattern | Verify By |
| --- | --- | --- | --- |
| B-014 | Fix operator_id type mismatch — convert route param string to correct type before API call | In OperatorEdit.tsx useEffect: const id = params.operatorId; // already a string from URL The fix is in operators.py — ensure the GET /api/operators/{id} endpoint accepts string ID and queries by user_id not MongoDB _id. Confirm: does the route use user_id or MongoDB ObjectId? Use whichever is stored in the operator document and used consistently elsewhere. | Open OperatorEdit page → all fields pre-populated with current operator values |
| B-015 | Always send full current form values on save, not just dirty fields | In OperatorEdit.tsx handleSubmit: const payload = { ...formValues }; // send complete current state await operatorService.updateOperator(operatorId, payload); Do not build a partial patch object from dirty fields — the backend PUT endpoint handles partial updates via $set safely. | Open OperatorEdit, change only the name, save → name updated; district, phone and all other fields unchanged in DB |
| B-016 | Pass selected province to GeoSelectWithOther so district list filters correctly | In OperatorEdit.tsx: <GeoSelectWithOther province={formValues.province} district={formValues.district} onProvinceChange={(v) => setFormValues({...formValues, province:v, district:""})} onDistrictChange={(v) => setFormValues({...formValues, district:v})} /> | Open OperatorEdit → change province to Copperbelt → district dropdown shows only Copperbelt districts |

POLISH FIX — B-017 B-017 (Save button always active): Implement isDirty tracking by storing the original fetched values in a ref and comparing on each form change. const originalRef = useRef(null); // After fetch: originalRef.current = {...fetchedData}; // On render: const isDirty = JSON.stringify(formValues) !== JSON.stringify(originalRef.current); Disable Save button when !isDirty.

SECTION 4 — FARMER REVIEW (EditFarmer) B-018 through B-022 · EditFarmer.tsx

| Bug # | Exact Fix Required | Code / Pattern | Verify By |
| --- | --- | --- | --- |
| B-018 | Pass farmer data through navigation state so EditFarmer pre-populates immediately without a second API call | In FarmerDetails.tsx Edit button: navigate("/farmers/"+farmerId+"/edit", {state:{farmerData: currentFarmerObject}}); In EditFarmer.tsx: const location = useLocation(); const [formValues, setFormValues] = useState(location.state?.farmerData ¦¦ null); useEffect(() => { if (!formValues) fetchFarmer(farmerId); }, []); | Click Edit on FarmerDetails → EditFarmer opens instantly with all fields pre-filled — no blank flash |
| B-019 | Fix Combobox multi-select for crops — append to array not replace | In EditFarmer.tsx crops Combobox onChange: (newCrop) => setFormValues(prev => ({...prev, crops: [...(prev.crops¦¦[]).filter(c=>c!==newCrop), newCrop]})) Add a remove (×) chip per crop so farmer can deselect. Also fix in Step3Farm.tsx — same bug. | Edit farmer with crops: maize + soybean, add sunflower → crops array has all 3. Remove maize → array has soybean + sunflower only. |
| B-020 | Reset district when province changes in EditFarmer GeoSelectWithOther | Same fix as B-016: pass province to GeoSelectWithOther and clear district in onProvinceChange callback. | Change province from Lusaka to Copperbelt → district dropdown clears and reloads Copperbelt districts |
| B-021 | Cancel button should navigate back to FarmerDetails not dashboard | In EditFarmer.tsx Cancel button: onClick={() => navigate(-1)} This uses browser history — returns to wherever Edit was clicked from (FarmerDetails or FarmersList). | Click Edit from FarmerDetails → make a change → Cancel → returns to FarmerDetails (not dashboard) |
| B-022 | Fix livestock quantity field name mapping between DB and form | In farmer.service.ts: map livestock response: farmer.livestock_types.map(l => ({...l, quantity: l.count ?? l.quantity ?? 0})) In EditFarmer.tsx: use item.quantity consistently. Fix the TypeScript type to include both field names as optional until the backend is standardised. | EditFarmer for farmer with 5 cattle → livestock section shows cattle with quantity 5 |

SECTION 5 — ADMIN DASHBOARD & ANALYTICS B-023 through B-028 · AdminDashboard.tsx · AnalyticsDashboard.tsx · dashboard.py

| Bug # | Exact Fix Required | Code / Pattern | Verify By |
| --- | --- | --- | --- |
| B-023 | Delay dashboard data fetch until auth token is confirmed present in axios headers | In AdminDashboard.tsx: useEffect(() => { if (!authStore.token) return; // wait for token fetchDashboardStats(); }, [authStore.token]); Alternatively: call the fetch inside the axios interceptor setup confirmation, or use a isHydrated flag from authStore. | Open AdminDashboard → stat cards show real numbers immediately on first load without refresh |
| B-024 | Store analytics province filter in URL search param so it survives navigation | In AnalyticsDashboard.tsx use useSearchParams: const [searchParams, setSearchParams] = useSearchParams(); const province = searchParams.get("province") ¦¦ ""; OnChange: setSearchParams({province: newValue}); This way navigating away and back restores the filter. | Set province filter to Lusaka → navigate to another admin page → back → province filter still Lusaka |
| B-025 | Wrap Recharts ResponsiveContainer in a div with explicit height and width constraint | In AnalyticsDashboard.tsx: <div className="w-full h-64 min-w-0"> <ResponsiveContainer width="100%" height="100%"> <BarChart ...> The min-w-0 prevents the parent flex container from expanding beyond its bounds. | Open Analytics on 768px screen → bar chart renders correctly without overflow |
| B-026 | Fix monthly trends aggregation to group by year+month not by day | In analytics_service.py pipeline: {"$group": {"_id": {"year": {"$year": "$created_at"}, "month": {"$month": "$created_at"}}, "count": {"$sum": 1}}} Not by $dayOfMonth. The chart receives monthly buckets as expected. | Analytics monthly trends chart shows data points per month — not flat zero line |
| B-028 | Add is_active filter to operator count in dashboard.py | In dashboard.py total_operators count: await db.users.count_documents({"role": "OPERATOR", "is_active": True}) Same filter must apply anywhere operator totals are used. | Deactivate 2 operators → admin dashboard total operators count decreases by 2 |

LAYOUT & NAVIGATION FIXES — B-027 B-027 (Sidebar active state): In Sidebar.tsx find where active route is detected. If using location.pathname === item.path then ensure App.tsx route path and Sidebar nav item path match exactly. Check: is the route /admin/analytics or /admin/analytics-dashboard? Pick one, apply it everywhere consistently.

SECTION 6 — OPERATOR LIST & DETAILS B-029 through B-031 · OperatorsList.tsx · OperatorDetails.tsx · operators.py

| Bug # | Exact Fix Required | Code / Pattern | Verify By |
| --- | --- | --- | --- |
| B-030 | Add farmer count aggregation to operator list endpoint in operators.py | In operators.py GET list endpoint, use MongoDB aggregation: [ {"$match": {"role": "OPERATOR"}}, {"$lookup": {"from": "farmers", "localField": "user_id", "foreignField": "operator_id", "as": "farmers"}}, {"$addFields": {"farmer_count": {"$size": "$farmers"}}}, {"$project": {"farmers": 0}} ] Return farmer_count in each operator object. | OperatorsList → each operator row shows correct farmer count (not 0) |
| B-031 | Fix OperatorDetails assigned farmers list — ensure filter uses matching field name | In operators.py GET /api/operators/{id}/farmers (or equivalent): Check what field name farmers collection uses for operator reference. Is it operator_id or assigned_operator_id? await db.farmers.find({"operator_id": operator_user_id}).to_list(1000) Confirm operator_user_id is the user_id string not MongoDB _id. | Open OperatorDetails for operator with 5 farmers → farmer list shows all 5 |

LAYOUT FIX — B-029 B-029 (OperatorsList table alignment): Replace fixed-width table with responsive layout. Use Tailwind grid or flex approach: <div className="grid grid-cols-1 md:grid-cols-[2fr_1fr_1fr_auto] gap-2"> Or use the existing Table.tsx component which should handle responsive layout if given proper column width props.

SECTION 7 — FARMER REGISTRATION & CROSS-SCREEN ISSUES B-032 through B-035

| Bug # | Exact Fix Required | Code / Pattern | Verify By |
| --- | --- | --- | --- |
| B-032 | Wire WizardSteps progress bar to Step3Farm and Step5PhotoUpload completion | In FarmerRegistration/index.tsx: confirm the currentStep prop increments correctly when user clicks Next on Step 3 and Step 5. If steps use local state to control Next, ensure parent index.tsx receives the step change. In Step3Farm.tsx and Step5PhotoUpload.tsx: confirm onNext() or onStepComplete() is called in the button onClick handler. | Complete Step 3 → progress bar advances to Step 3 highlight. Complete Step 5 → advances to Step 5. |
| B-035 | Add bottom padding to all farmer-facing page containers to account for FarmerBottomNav | FarmerBottomNav.tsx is fixed position at bottom. Its height is ~64px (h-16). In every farmer page that uses FarmerBottomNav: wrap content in <div className="pb-20"> or add pb-20 to the main scroll container. Pages affected: FarmerDashboard, FarmerDocumentWallet, NotificationCentre, FarmerSupplyRequests, ChangeRequests. | Open any farmer page on mobile → scroll to bottom → last list item fully visible above bottom nav |

QUICK FIXES — B-033, B-034 B-033 (village field maxLength): In Step2Address.tsx add maxLength={100} to village TextInput and onChangeText trim the value if it exceeds 100 chars. Capacitor does not honour HTML maxLength — use onChangeText validation. B-034 (photo aspect ratio): In Step5PhotoUpload.tsx add className="w-full aspect-square object-cover rounded-lg" to the preview img element. This constrains it to a square crop at any screen size.

SECTION 8 — FULL ACCEPTANCE CHECKLIST Run every item below before marking Phase 4 complete

Test on: physical Android device for mobile items · desktop browser for admin items · dev environment only.

## FarmerDetails

→  QR scan → FarmerDetails opens with verification panel expanded and scrolled into view

→  Approve document → status badge updates without page refresh

→  Audit trail shows all status changes with correct user and timestamp

→  Crops and livestock fields display correct data

→  Generate QR button hidden when logged in as farmer

## Document Wallet

→  Verified doc → green badge. Rejected doc → red badge with reason. Pending → amber badge

→  Re-upload button only on rejected documents — not on verified

→  PDF document shows PDF icon. JPG shows thumbnail

→  Tap document → file downloads correctly (authenticated)

→  0 documents → empty state message shown

## Operator Edit

→  Open OperatorEdit → all current values pre-filled

→  Change province → district dropdown resets and filters

→  Save only changed name → other fields unchanged in DB

→  Cancel → returns to previous screen

## EditFarmer (Farmer Review)

→  Open EditFarmer from FarmerDetails → all fields pre-populated instantly

→  Add 3 crops → all 3 in crops array in DB

→  Remove 1 crop → removed from array, others intact

→  Livestock quantity shows correctly

→  Cancel → returns to FarmerDetails

## Admin Dashboard & Analytics

→  Dashboard stat cards show real numbers on first load — no refresh needed

→  Monthly trends chart shows data per month — not flat zero line

→  Province filter on analytics survives navigation away and back

→  Recharts bar chart renders correctly at 768px — no overflow

→  Deactivated operators not counted in total

→  Operator list shows correct farmer count per operator

## Cross-Screen

→  All farmer pages: last item fully visible above FarmerBottomNav on mobile

→  Registration progress bar advances on Step 3 and Step 5

→  Photo preview in Step 5 shows correct aspect ratio — not stretched