CEM FARMER REGISTRATION SYSTEM

PHASE 4 — AGENT INSTRUCTIONS

Bug Fixes · Broken Flows · Inconsistencies · Data Integrity Repairs

⚠ ABSOLUTE RULE — READ BEFORE TOUCHING ANY FILE You are fixing a live production system. ALL work on the dev branch ONLY. Never touch main. Never write to the production database. Never modify auth.py, authStore.ts, security.py, or crypto_utils.py. Before every file write: git branch --show-current must return "dev". If a fix requires changing existing API response shape — STOP and report instead of proceeding.

| Property | Value |
| --- | --- |
| Phase | 4 — Bug Fixes & Flow Repairs (post-testing) |
| Basis | Issues found across 806 test cases in all four testing specs |
| Priority System | P1 = blocking (fix before any P2) · P2 = important · P3 = polish |
| Rule | Complete each section fully and verify its acceptance criteria before starting the next |
| Branch | dev only — confirmed with: git branch --show-current |
| DB | dev MongoDB Atlas instance ONLY |
| Key constraint | motor (async) in FastAPI routes · pymongo (sync) in all Celery tasks — never mix |

PHASE 4 — SECTION 0 ¦ IDENTITY & ABSOLUTE CONSTRAINTS

## Never Touch — No Exceptions

✗  main branch — production is live with real farmers and operators

✗  Production MongoDB Atlas — zero cross-writes under any circumstances

✗  auth.py · authStore.ts · security.py · crypto_utils.py — locked files

✗  Existing API endpoint signatures — you may fix behaviour, never change the URL, method, or response shape

✗  .env files — never create, edit, commit, or log secrets

## Always Do

✓  Confirm git branch before every file write: git branch --show-current → must show dev

✓  Read the full function before editing it — never fix one path and break another

✓  Use motor (async) in all FastAPI route handlers for all DB operations

✓  Use pymongo (sync) in all Celery task functions — never async def in tasks

✓  After every fix: run the relevant API call manually and confirm the corrected behaviour

✓  Log every bug fix in your end-of-section report

## Stop and Report If

⚠  The fix requires changing an API response shape that the frontend already depends on

⚠  The fix touches authentication, JWT handling, or session logic

⚠  You find a second version of the same file — document both, ask which is canonical before editing

⚠  The root cause turns out to be a missing database index — report it, do not add indexes in production without approval

PHASE 4 — SECTION 1 ¦ PRIORITY ORDER — EXECUTE IN THIS SEQUENCE

Fix each priority group completely and verify before starting the next. Do not work on multiple groups simultaneously.

| Priority | Bug / Flow Issue |
| --- | --- |
| P1-A 🔴 CRITICAL | Notification chain — events not firing or firing to wrong user |
| P1-B 🔴 CRITICAL | Change request approval — full farmer overwrite instead of field-only update |
| P1-C 🔴 CRITICAL | Operator scoping leak — list pagination counts wrong even when visible records are correct |
| P1-D 🔴 CRITICAL | Celery ID card task — silent failure with no user-facing indicator |
| P2-A 🟡 HIGH | Document wallet re-upload — old GridFS file not deleted on replacement |
| P2-B 🟡 HIGH | Supply request — operator sees all farmers' requests instead of own only |
| P2-C 🟡 HIGH | Geo management — deleted entity still appears in registration dropdowns |
| P2-D 🟡 HIGH | QR scanner — permission dialog shown on every open not once per session |
| P3-A 🟢 POLISH | Dark mode — new pages missing dark: variants (Document Wallet, Supply Requests, Notifications) |
| P3-B 🟢 POLISH | Global toast — not shown on 500 errors from supply and change request routes |
| P3-C 🟢 POLISH | Skeleton loaders — missing on NotificationCentre and FarmerSupplyRequests |
| P3-D 🟢 POLISH | Pull-to-refresh — FarmerSupplyRequests and ChangeRequests not wired to usePullToRefresh |

PHASE 4 — SECTION 2 ¦ P1-A — NOTIFICATION CHAIN FIXES

Notifications are the most visible broken flow. Farmers complete actions and hear nothing. Operators approve things and farmers are not told. Fix every gap in the chain in a single pass.

## Known Missing Notification Events

| Bug # | Severity | Description | Root Cause | File(s) to Fix | Status |
| --- | --- | --- | --- | --- | --- |
| BUG-001 | CRITICAL | Farmer re-uploads rejected doc — operator NOT notified | notifications.py create_notification not called after upload endpoint completes | routes/uploads.py · routes/verification.py | OPEN |
| BUG-002 | CRITICAL | ID card ready — farmer NOT notified after Celery task | id_card_task.py does not call notification service after PDF is saved | tasks/id_card_task.py | OPEN |
| BUG-003 | HIGH | Change request approved — farmer notification has wrong field name in message | approved_by field used in message template instead of field_name | routes/change_requests.py | OPEN |
| BUG-004 | HIGH | Supply request fulfilled — farmer receives no notification | supplies.py missing create_notification call on status=fulfilled | routes/supplies.py | OPEN |
| BUG-005 | HIGH | Document rejected — farmer notification fires but reason text is empty | rejection reason fetched before DB write completes in async handler | routes/verification.py | OPEN |
| BUG-006 | MEDIUM | Notification sent to wrong user on reassignment | admin reassigns farmer — notification goes to old operator not new operator | routes/operators.py | OPEN |

## How to Fix BUG-001 (Re-upload → Operator notification)

File: backend/app/routes/uploads.py — find the endpoint that handles document re-upload POST.

▸  After the GridFS write is confirmed and farmer.documents is updated, call:

await create_notification(db, user_id=farmer.operator_id, role="OPERATOR",

type="document_reuploaded", message=f"Farmer {farmer.full_name} has re-uploaded documents for review.",

metadata={"farmer_id": farmer.farmer_id, "document_type": doc_type})

▸  Import create_notification from services/logging_service.py or notifications equivalent — check which file contains it first

▸  The notification must be fire-and-forget (do not await in a way that blocks the upload response)

## How to Fix BUG-002 (ID card ready → Farmer notification)

File: backend/app/tasks/id_card_task.py — this is a Celery task. Use pymongo only, no motor.

▸  After the PDF is confirmed written to disk AND GridFS, add:

from app.database import get_sync_db

db = get_sync_db()

notifications_col = db["notifications"]

notifications_col.insert_one({

"user_id": farmer["user_id"], "role": "FARMER",

"type": "id_card_ready", "read": False,

"message": "Your ID card is ready. You can now download it from your dashboard.",

"metadata": {"farmer_id": farmer_id}, "created_at": datetime.utcnow()

})

▸  CRITICAL: this is a Celery task — synchronous pymongo insert, NOT async motor

▸  Wrap in try/except — a notification failure must never cause the whole task to fail

## How to Fix BUG-005 (Rejection reason empty in notification)

File: backend/app/routes/verification.py — find the reject document endpoint.

▸  Current issue: create_notification is called before the await db.update_one completes

▸  Move the create_notification call to AFTER the await on the DB write, not before

▸  Pass the reason string directly from the request body — do not re-fetch from DB

# WRONG: called before DB write

await create_notification(...)

await db.update_one({"_id": doc_id}, {"$set": {"status": "rejected", "rejection_reason": reason}})

# CORRECT: called after DB write

await db.update_one({"_id": doc_id}, {"$set": {"status": "rejected", "rejection_reason": reason}})

await create_notification(db, user_id=farmer.user_id, ..., message=f"Your document was rejected. Reason: {reason}")

ACCEPTANCE CRITERIA — P1-A 1. Farmer re-uploads rejected NRC → operator receives notification within 5 seconds. 2. Celery ID card task completes → farmer receives "ID card ready" notification. 3. Change request approved → farmer notification message contains the correct field name. 4. Supply request fulfilled → farmer receives fulfilled notification. 5. Document rejected → farmer notification contains the rejection reason text. 6. Farmer reassigned → new operator receives assignment notification (not old operator).

PHASE 4 — SECTION 3 ¦ P1-B — CHANGE REQUEST APPROVAL: FIELD-ONLY UPDATE

Critical data integrity bug. When an operator approves a change request, the code is likely doing a full $set on the entire farmer document instead of updating only the single changed field. This can silently overwrite edits made concurrently by another operator or admin.

## The Bug

| Bug # | Severity | Description | Root Cause | File(s) to Fix | Status |
| --- | --- | --- | --- | --- | --- |
| BUG-007 | CRITICAL | Approving change request overwrites entire farmer record | PUT /api/change-requests/{id}/approve builds full farmer payload and sends $set with all fields | routes/change_requests.py | OPEN |
| BUG-008 | HIGH | Approved change request field_name not validated against allowed list | Any field_name accepted including nrc_number and farmer_id | routes/change_requests.py | OPEN |

## How to Fix BUG-007

File: backend/app/routes/change_requests.py — find the approve endpoint.

▸  The fix is to use a targeted MongoDB update that touches only the one field:

# WRONG — overwrites entire document

farmer_data = await db.farmers.find_one({"farmer_id": cr["farmer_id"]})

farmer_data[cr["field_name"]] = cr["new_value"]

await db.farmers.update_one({"farmer_id": cr["farmer_id"]}, {"$set": farmer_data})

# CORRECT — updates only the changed field

await db.farmers.update_one(

{"farmer_id": cr["farmer_id"]},

{"$set": {cr["field_name"]: cr["new_value"], "updated_at": datetime.utcnow()}}

)

▸  After the targeted update, set change_request status=approved and store approved_by + approved_at

▸  Do NOT re-fetch and re-save the entire farmer object at any point in this endpoint

## How to Fix BUG-008 (field_name allowlist)

Add a validation check at the top of the approve endpoint:

ALLOWED_CHANGE_FIELDS = {"phone_number", "date_of_birth", "email", "address_village",

"address_district", "address_province", "address_chiefdom", "crops", "livestock", "land_size"}

if cr["field_name"] not in ALLOWED_CHANGE_FIELDS:

raise HTTPException(status_code=400, detail=f"Field '{cr['field_name']}' cannot be changed via change request")

▸  farmer_id, nrc_number, first_name, last_name — these must NEVER be updatable via change request

▸  NRC changes require admin action directly on the farmer record

ACCEPTANCE CRITERIA — P1-B 1. Approve phone change request → only phone_number updated in DB, all other fields unchanged. 2. Approve DOB change request → only date_of_birth updated, crops array and all other fields intact. 3. Submit change request for nrc_number → 400 error: field not allowed. 4. Submit change request for farmer_id → 400 error: field not allowed. 5. Two operators editing different fields of same farmer simultaneously → no data loss.

PHASE 4 — SECTION 4 ¦ P1-C — OPERATOR SCOPING: PAGINATION COUNT LEAK

The visible farmer list may show only assigned farmers, but the total count returned by the API is the count of ALL farmers in the system. This means pagination controls are wrong and operators may see "Page 1 of 40" when they only have 12 farmers.

| Bug # | Severity | Description | Root Cause | File(s) to Fix | Status |
| --- | --- | --- | --- | --- | --- |
| BUG-009 | HIGH | GET /api/farmers returns correct records but wrong total count for operators | Count query missing operator_id filter — filter applied only to the paginated result set | routes/farmers.py | OPEN |
| BUG-010 | HIGH | GET /api/supplies operator scope — returns all supply requests, not just own farmers | supplies.py list endpoint missing join to farmers to filter by operator_id | routes/supplies.py | OPEN |
| BUG-011 | HIGH | GET /api/change-requests operator scope — returns all pending requests system-wide | change_requests.py missing operator_id filter on list endpoint | routes/change_requests.py | OPEN |

## How to Fix BUG-009 (farmer list pagination)

File: backend/app/routes/farmers.py — find the GET /api/farmers list handler.

▸  Two queries must run: one for the paginated records, one for the total count

▸  Both queries must use the SAME filter object — build the filter once and reuse:

# Build filter once

query_filter = {}

if current_user.role == "OPERATOR":

query_filter["operator_id"] = current_user.user_id

if province: query_filter["address_province"] = province

if status: query_filter["verification_status"] = status

if search:

query_filter["$or"] = [{"first_name": {"$regex": search, "$options": "i"}},

{"nrc_number": {"$regex": search, "$options": "i"}}]

# Both use same filter

total = await db.farmers.count_documents(query_filter)

records = await db.farmers.find(query_filter).skip(skip).limit(limit).to_list(limit)

▸  Confirm the response includes: {"data": [...], "total": total, "page": page, "limit": limit}

## How to Fix BUG-010 and BUG-011

Same pattern as BUG-009 — both supplies.py and change_requests.py need operator scoping on their list endpoints.

▸  For supplies.py: build query_filter with farmer_ids lookup first if role==OPERATOR:

if current_user.role == "OPERATOR":

assigned = await db.farmers.find(

{"operator_id": current_user.user_id}, {"farmer_id": 1}

).to_list(10000)

farmer_ids = [f["farmer_id"] for f in assigned]

query_filter["farmer_id"] = {"$in": farmer_ids}

▸  For change_requests.py: same approach — get assigned farmer_ids, filter requests by that set

▸  Admin role: no filter — sees all records across all operators

ACCEPTANCE CRITERIA — P1-C 1. Operator with 12 assigned farmers: GET /api/farmers returns total=12, page calculations correct. 2. Operator: GET /api/supplies returns only supply requests from their assigned farmers. 3. Operator: GET /api/change-requests returns only requests from their assigned farmers. 4. Admin: GET /api/farmers returns all farmers, total = full system count. 5. Search + operator filter combined: both total count and records correctly scoped.

PHASE 4 — SECTION 5 ¦ P1-D — CELERY TASK SILENT FAILURE & STATUS VISIBILITY

When the ID card generation task or any report task fails after max retries, there is no user-facing indicator. The farmer sees a broken download button indefinitely. The admin sees no error. Fix silent failures across all three Celery tasks.

| Bug # | Severity | Description | Root Cause | File(s) to Fix | Status |
| --- | --- | --- | --- | --- | --- |
| BUG-012 | CRITICAL | ID card task fails silently — farmer download button stays broken with no error | id_card_task.py max-retry exception not caught, no failure notification, no DB status update | tasks/id_card_task.py | OPEN |
| BUG-013 | HIGH | Report task status endpoint returns PENDING forever after failure | Celery FAILURE state not handled in GET /api/reports/task/{task_id}/status | routes/reports.py | OPEN |
| BUG-014 | HIGH | Log cleanup task failure not logged — silently skips | log_cleanup_task.py has no try/except around the delete operation | tasks/log_cleanup_task.py | OPEN |

## How to Fix BUG-012 (ID card task failure handling)

File: backend/app/tasks/id_card_task.py

▸  Wrap the entire task body in try/except Exception:

@celery_app.task(bind=True, max_retries=3, default_retry_delay=30)

def generate_id_card(self, farmer_id):

try:

# ... existing generation code ...

# On success: update farmer record and send notification (see BUG-002 fix)

except Exception as exc:

try:

self.retry(exc=exc)

except self.MaxRetriesExceededError:

db = get_sync_db()

# Mark farmer id_card_status as "failed" so UI can show error

db.farmers.update_one({"farmer_id": farmer_id}, {"$set": {"id_card_status": "failed"}})

# Log to system_logs

db.system_logs.insert_one({

"level": "ERROR", "module": "id_card_task",

"message": f"ID card generation failed for {farmer_id} after max retries",

"farmer_id": farmer_id, "timestamp": datetime.utcnow()

})

▸  Frontend: FarmerIDCard.tsx — check farmer.id_card_status field and show "Generation failed. Contact your operator." when status=failed

## How to Fix BUG-013 (Report task status endpoint)

File: backend/app/routes/reports.py — find the GET /api/reports/task/{task_id}/status endpoint.

result = AsyncResult(task_id, app=celery_app)

if result.state == "PENDING":

return {"state": "PENDING", "progress": 0}

elif result.state == "SUCCESS":

return {"state": "SUCCESS", "download_url": result.get()["url"]}

elif result.state == "FAILURE":

# This is the missing branch

return {"state": "FAILURE", "error": "Report generation failed. Please try again."}

else:

return {"state": result.state, "progress": result.info.get("progress", 0) if result.info else 0}

ACCEPTANCE CRITERIA — P1-D 1. ID card task fails 3 times → farmer profile shows "ID card generation failed" error state. 2. GET /api/reports/task/{id}/status → returns state=FAILURE with friendly error message. 3. Frontend Download Report button shows error toast when state=FAILURE (not endless spinner). 4. All task failures logged to system_logs at ERROR level with farmer_id or task context. 5. Log cleanup task failure logs to system_logs and does not crash the Celery worker.

PHASE 4 — SECTION 6 ¦ P2-A — DOCUMENT RE-UPLOAD: GRIDFS ORPHAN FILES

When a farmer re-uploads a rejected document, the old file is never deleted from GridFS. Over time this creates unbounded storage growth and stale files that could be accidentally served.

| Bug # | Severity | Description | Root Cause | File(s) to Fix | Status |
| --- | --- | --- | --- | --- | --- |
| BUG-015 | HIGH | Re-upload does not delete old GridFS file | gridfs_service.py delete_file not called before inserting new file | routes/uploads.py · services/gridfs_service.py | OPEN |
| BUG-016 | MEDIUM | farmer.documents array gets duplicate entries after re-upload | $push used instead of $set on the matched document entry | routes/uploads.py | OPEN |

## How to Fix BUG-015 and BUG-016

File: backend/app/routes/uploads.py — find the re-upload handler (the endpoint farmers use to replace a rejected document).

▸  Step 1: Before writing the new file, find the existing document entry and get its file_id:

existing_doc = next((d for d in farmer["documents"] if d["doc_type"] == doc_type), None)

old_file_id = existing_doc["file_id"] if existing_doc else None

▸  Step 2: Write the new file to GridFS and get new_file_id

▸  Step 3: Delete the old GridFS file only after the new one is confirmed:

if old_file_id:

await gridfs_service.delete_file(db, old_file_id)  # motor async delete

▸  Step 4: Update the documents array using $set on the matched element (not $push):

await db.farmers.update_one(

{"farmer_id": farmer_id, "documents.doc_type": doc_type},

{"$set": {

"documents.$.file_id": new_file_id,

"documents.$.status": "pending",

"documents.$.rejection_reason": None,

"documents.$.uploaded_at": datetime.utcnow()

}}

)

▸  If no existing document entry (doc_type not found): use $push to add new entry instead

ACCEPTANCE CRITERIA — P2-A 1. Farmer re-uploads rejected NRC → old GridFS file absent from cem_files bucket. 2. farmer.documents array has exactly 1 entry per doc_type — no duplicates after re-upload. 3. Concurrent re-uploads of different doc_types by same farmer → no data corruption. 4. Re-upload of a doc_type that was never uploaded before → $push creates new entry correctly.

PHASE 4 — SECTION 7 ¦ P2-B / P2-C / P2-D — THREE HIGH-PRIORITY FLOW FIXES

## P2-B — Supply Request Operator Scoping

| Bug # | Severity | Description | Root Cause | File(s) to Fix | Status |
| --- | --- | --- | --- | --- | --- |
| BUG-017 | HIGH | Operator sees all farmers' supply requests in FarmerSupplyRequests operator view | AdminSupplyRequests.tsx used for operator view instead of a scoped component | pages/AdminSupplyRequests.tsx · routes/supplies.py | OPEN |

▸  The operator supply view should call GET /api/supplies with operator scope (server enforces via BUG-010 fix)

▸  Confirm FarmerSupplyRequests.tsx is the farmer view and AdminSupplyRequests.tsx is admin-only

▸  If there is no operator-specific supply view: add a scoped view or confirm the operator should see only their farmers' requests via the operator token (backend scope enforcement from BUG-010 handles it)

## P2-C — Geo Management Deleted Entity Still in Dropdowns

| Bug # | Severity | Description | Root Cause | File(s) to Fix | Status |
| --- | --- | --- | --- | --- | --- |
| BUG-018 | HIGH | Soft-deleted provinces/districts still appear in farmer registration dropdowns | GET /api/geo/provinces and /api/geo/districts not filtering is_active=true | routes/geo.py · routes/geo_custom.py | OPEN |

File: backend/app/routes/geo.py and geo_custom.py

▸  Every geo list endpoint must add is_active: True to its query filter:

# Add to every find() in geo.py and geo_custom.py

cursor = db.provinces.find({"is_active": True}, {"_id": 0})

cursor = db.districts.find({"is_active": True, "province_id": province_id}, {"_id": 0})

cursor = db.chiefdoms.find({"is_active": True, "district_id": district_id}, {"_id": 0})

▸  The admin geo management endpoints (geo_admin.py) must still return ALL records including inactive ones so admins can restore them

▸  Confirm geo_admin.py routes use /api/admin/geo/* prefix so they cannot be confused with the public /api/geo/* routes

## P2-D — QR Scanner Permission Dialog Shown on Every Open

| Bug # | Severity | Description | Root Cause | File(s) to Fix | Status |
| --- | --- | --- | --- | --- | --- |
| BUG-019 | HIGH | Camera permission native dialog shown every time QR scanner is opened in same session | permissions.ts session cache not initialised or checkAndRequestPermission not being called | utils/permissions.ts · pages/QRScanner.tsx | OPEN |

File: frontend/src/utils/permissions.ts

▸  Confirm the module-level cache Map is declared OUTSIDE the function (module scope, not function scope):

// CORRECT — module level

const permissionCache = new Map<string, boolean>();

export async function checkAndRequestPermission(type: PermissionType): Promise<boolean> {

if (permissionCache.has(type)) return permissionCache.get(type)!;

// ... check OS permission ...

permissionCache.set(type, granted);

return granted;

}

▸  File: frontend/src/pages/QRScanner.tsx — confirm it calls checkAndRequestPermission NOT the native plugin directly

▸  If the scanner currently calls Camera.requestPermissions() on every mount: replace with checkAndRequestPermission("camera")

ACCEPTANCE CRITERIA — P2 P2-B: Operator token on GET /api/supplies returns only their assigned farmers' requests. P2-C: Soft-deleted province does not appear in farmer registration province dropdown. P2-C: Soft-deleted chiefdom still displays correctly on existing farmer profiles. P2-D: Open QR scanner, grant permission, close scanner, reopen → native dialog NOT shown again. P2-D: checkAndRequestPermission("camera") called in QRScanner.tsx — not Camera.requestPermissions() directly.

PHASE 4 — SECTION 8 ¦ P3-A / P3-B / P3-C / P3-D — POLISH & CONSISTENCY

## P3-A — Dark Mode Missing on New Pages

| Bug # | Severity | Description | Root Cause | File(s) to Fix | Status |
| --- | --- | --- | --- | --- | --- |
| BUG-020 | MEDIUM | FarmerDocumentWallet.tsx missing dark: variants on card backgrounds and status badges | Page built after ThemeContext was established — dark: classes not added | pages/FarmerDocumentWallet.tsx | OPEN |
| BUG-021 | MEDIUM | FarmerSupplyRequests.tsx — status badge colours not using dark: variants | Badge component using hardcoded bg-green-100 not dark:bg-green-900 | pages/FarmerSupplyRequests.tsx | OPEN |
| BUG-022 | MEDIUM | NotificationCentre.tsx — unread indicator invisible in dark mode (dark bg on dark bg) | Unread dot using bg-blue-500 without dark: border or contrast adjustment | pages/NotificationCentre.tsx | OPEN |

For each page: enable dark mode, visually inspect every element, add dark: classes where missing.

▸  Pattern for card backgrounds: bg-white dark:bg-gray-800

▸  Pattern for text: text-gray-900 dark:text-white

▸  Pattern for secondary text: text-gray-500 dark:text-gray-400

▸  Pattern for borders: border-gray-200 dark:border-gray-700

▸  Pattern for status badge backgrounds: use ThemeContext isDark to switch between light/dark tones

## P3-B — globalToast Not Fired on New Route Errors

| Bug # | Severity | Description | Root Cause | File(s) to Fix | Status |
| --- | --- | --- | --- | --- | --- |
| BUG-023 | MEDIUM | 500 errors from /api/supplies and /api/change-requests show blank screen not toast | axios.ts global error interceptor not registering these routes / toast not imported in new service files | utils/axios.ts · services/changeRequests.service.ts · services/notifications.service.ts | OPEN |

File: frontend/src/utils/axios.ts — confirm the global response interceptor covers all routes:

axiosInstance.interceptors.response.use(

(response) => response,

(error) => {

if (error.response?.status >= 500) {

globalToast.error("Something went wrong. Please try again.");

}

return Promise.reject(error);

}

)

▸  Confirm every service file (changeRequests.service.ts, notifications.service.ts, etc.) uses the shared axiosInstance — not a raw import of axios

▸  If any service does import axios directly: replace with import axiosInstance from "../utils/axios"

## P3-C — Skeleton Loaders Missing

| Bug # | Severity | Description | Root Cause | File(s) to Fix | Status |
| --- | --- | --- | --- | --- | --- |
| BUG-024 | LOW | NotificationCentre.tsx shows blank white screen during fetch | isLoading state exists but no skeleton component rendered when isLoading=true | pages/NotificationCentre.tsx | OPEN |
| BUG-025 | LOW | FarmerSupplyRequests.tsx blank screen during initial load | Same pattern — isLoading not wired to skeleton | pages/FarmerSupplyRequests.tsx | OPEN |

For both pages: add a skeleton list rendered when isLoading === true before data arrives.

▸  Use the same skeleton pattern already in FarmersList.tsx as the reference implementation

▸  3–5 skeleton rows with animate-pulse — match the height of real list items

## P3-D — Pull-to-Refresh Not Wired

| Bug # | Severity | Description | Root Cause | File(s) to Fix | Status |
| --- | --- | --- | --- | --- | --- |
| BUG-026 | LOW | FarmerSupplyRequests.tsx pull-to-refresh has no effect | usePullToRefresh hook not imported or not connected to the fetch function | pages/FarmerSupplyRequests.tsx | OPEN |
| BUG-027 | LOW | ChangeRequests.tsx same issue — hook not wired | pages/ChangeRequests.tsx missing usePullToRefresh | pages/ChangeRequests.tsx | OPEN |

For both pages: import and wire the hook identically to how it is done in FarmersList.tsx:

const { isRefreshing, pullToRefreshProps } = usePullToRefresh(fetchData);

▸  Pass pullToRefreshProps to the scroll container element

▸  Show a loading spinner at the top of the list when isRefreshing === true

ACCEPTANCE CRITERIA — P3 P3-A: Enable dark mode — open DocumentWallet, SupplyRequests, NotificationCentre → no invisible text, no white cards on dark background. P3-B: Trigger any 500 error from supply or change request routes → globalToast appears. P3-C: Open NotificationCentre on throttled connection → skeleton rows shown before data loads. P3-C: Open FarmerSupplyRequests on throttled connection → skeleton rows shown. P3-D: Pull down on FarmerSupplyRequests on mobile → list reloads. P3-D: Pull down on ChangeRequests on mobile → list reloads.

PHASE 4 — SECTION 9 ¦ ADDITIONAL INCONSISTENCIES TO FIX

These inconsistencies do not fit neatly into the priority groups above but must be fixed in the same pass. Group them with whichever section they are closest to.

| Bug # | Severity | Description | Root Cause | File(s) to Fix | Status |
| --- | --- | --- | --- | --- | --- |
| BUG-028 | HIGH | FarmerDetails verification panel — "Save Status" does not trigger ID card generation when setting status=verified | verification.py status endpoint calls update_one but does not enqueue Celery id_card_task | routes/verification.py | OPEN |
| BUG-029 | HIGH | Operator cannot revert farmer from verified to rejected even when documents need re-review | verification.py blocks ALL status reversals — should allow admin to revert but not operator | routes/verification.py | OPEN |
| BUG-030 | MEDIUM | FarmerRegistration Step 3 — Combobox multi-select for crops stores last selection only (not array) | onChange handler replaces crops value instead of appending to array | pages/FarmerRegistration/Step3Farm.tsx | OPEN |
| BUG-031 | MEDIUM | Analytics dashboard re-aggregates on every province filter change even when result is cached | analytics_service.py cache key does not include province filter parameter | services/analytics_service.py | OPEN |
| BUG-032 | MEDIUM | LogViewer auto-refresh continues running after navigating away (memory leak) | useEffect cleanup does not clear the setInterval timer on unmount | pages/LogViewer.tsx | OPEN |
| BUG-033 | LOW | Farmer registration Step 4 Preview — formatted NRC shows raw value from state not formatted display | nrcFormatter.ts not applied to preview display, shows 12345678/1 instead of 123456/78/1 | pages/FarmerRegistration/Step4Preview.tsx · utils/nrcFormatter.ts | OPEN |
| BUG-034 | LOW | AdminGeoManagement — inline add form does not clear after successful save | state.newName not reset to empty string after successful POST | pages/AdminGeoManagement.tsx | OPEN |
| BUG-035 | LOW | SessionTimeoutModal z-index too low — hidden behind FarmerBottomNav on mobile | FarmerBottomNav has z-50; modal needs z-60 or higher | components/SessionTimeoutModal.tsx · components/FarmerBottomNav.tsx | OPEN |

## Key Fixes Explained

BUG-028 — Status=verified must trigger ID card

▸  File: backend/app/routes/verification.py — after the status=verified update completes:

if new_status == "verified":

from app.tasks.id_card_task import generate_id_card

generate_id_card.delay(farmer_id)

▸  Use .delay() not .apply_async() unless you need ETA — keep it simple

BUG-030 — Combobox multi-select crops

▸  File: frontend/src/pages/FarmerRegistration/Step3Farm.tsx

▸  The crops onChange must append to the existing array, not replace it:

// WRONG

setCrops(newValue);

// CORRECT — if Combobox supports multi

setCrops(prev => [...prev.filter(c => c !== newValue), newValue]);

▸  Confirm Combobox.tsx acceptss multi-select mode — if not, the component needs a selectedValues: string[] prop and an onAdd/onRemove split callback

BUG-032 — LogViewer interval leak

▸  File: frontend/src/pages/LogViewer.tsx

useEffect(() => {

if (!autoRefresh) return;

const interval = setInterval(fetchLogs, 30000);

return () => clearInterval(interval);  // This cleanup must exist

}, [autoRefresh, fetchLogs]);

▸  If the cleanup function is missing: add it. If fetchLogs is not stable: wrap in useCallback

ACCEPTANCE CRITERIA — SECTION 9 1. Set farmer status=verified via Save Status → id_card_task enqueued within 2s. 2. Admin can set verified farmer back to rejected; operator cannot. 3. Register farmer with crops: maize + soybean → both in crops array in DB (not just soybean). 4. Change province filter in analytics → second request hits cache if same province was viewed before. 5. Open LogViewer, navigate away → no network requests continue after unmount (DevTools Network tab). 6. Registration Step 4 preview shows NRC as 123456/78/1 format. 7. SessionTimeoutModal visible above FarmerBottomNav on mobile.

PHASE 4 — SECTION 10 ¦ CODING STANDARDS — EVERY EDIT

## Backend

✓  All route functions: async def · all DB calls in routes: await with motor

✓  All Celery task functions: synchronous def · all DB calls: pymongo (never motor in tasks)

✓  Every changed endpoint: manually test with curl or Postman on dev before marking done

✓  No print() anywhere — use structured logging only

✗  Never mix motor and pymongo in the same function

✗  Never re-save a full document object when you only need to update one field — use $set with the specific key

## Frontend

✓  TypeScript strict mode — zero any types in files you touch

✓  All API calls through typed service files — never raw axios in components

✓  All styling via Tailwind — no inline style={{}} props

✓  Every useEffect that creates a timer or subscription: must have a cleanup return function

✗  Never import axios directly in a component or page — always use the shared axiosInstance

✗  Never add console.log to committed code — use logger.ts

## Locked Files — Do Not Modify

✗  backend/app/routes/auth.py

✗  backend/app/utils/security.py

✗  backend/app/utils/crypto_utils.py

✗  frontend/src/store/authStore.ts

✗  frontend/src/services/auth.service.ts

PHASE 4 — SECTION 11 ¦ AGENT REPORTING FORMAT

After completing each section, produce a structured report with these exact sections:

▸  BUGS FIXED — Bug number, file changed, one-line description of the fix

▸  FILES MODIFIED — path and summary of what changed (keep it tight)

▸  VERIFICATION — how you confirmed each fix works (API call, UI action, or test)

▸  SIDE EFFECTS CHECKED — other flows that touch the same code — confirmed still working

▸  BLOCKERS — anything that needs a decision before proceeding to the next section

▸  ACCEPTANCE CRITERIA STATUS — pass / fail / partial for each item in the section

FINAL REMINDER Phase 4 is repairing a live system that real farmers and operators depend on today. Every fix must be tested manually on dev before being marked complete. When fixing one bug — check if the same pattern exists in neighbouring files and fix those too. A single cause can manifest in five routes. Fix them all in one pass, not one at a time.